ACCRUE

Product Development Plan & Technical Blueprint

A Hindsight-powered Customer Success Copilot for live account escalations

Team size: 2 people | MVP-first delivery | Planning baseline: 8 weeks

# 1. Executive Summary

Accrue is a focused AI copilot for Customer Success Managers (CSMs) handling urgent escalations at high-value B2B SaaS accounts. A CSM provides an incident summary or pastes an angry customer email. Accrue retrieves relevant account memory, summarizes risk and commitments, suggests actions grounded in prior outcomes, drafts a customer-ready response, and lets the CSM correct or add durable memory.

The MVP is intentionally narrow: one VIP account, a small curated set of saved/churned examples, one escalation workflow, and one screen. It is not a replacement for a CRM, ticketing platform, incident-management system, or human judgment. All customer-facing messages and high-impact actions require CSM review.

| Planning item | MVP decision |
| --- | --- |
| Primary user | Customer Success Manager at a B2B SaaS company |
| Trigger | P1 incident paired with an angry customer email or escalation note |
| Core outputs | 20-second brief; evidence-linked Do/Don’t; editable reply draft; correction-to-memory |
| Memory | Hindsight-backed retrieval and persistent customer/team rules |
| Data | Synthetic/demo data or explicitly approved, minimized customer data |
| Team | Two people with clear ownership and shared review |
| Target duration | 8 weeks to a demo-ready MVP; adjust after technical spike |

# 2. Product Goals, Non-Goals & Success Measures

## 2.1 Goals

Reduce time required to assemble an escalation brief from scattered historical notes.

Surface relevant commitments, prior incidents, stakeholder context, and customer-specific preferences.

Suggest next steps with traceable evidence from similar saved and churned cases.

Generate an editable draft that avoids known customer-specific landmines.

Turn explicit CSM corrections into scoped, reviewable memory.

## 2.2 Non-goals for V1

No full CRM, Slack, PagerDuty, email inbox, or ticketing integrations.

No autonomous sending of emails, issuing credits, changing subscriptions, or triggering production actions.

No generalized multi-account analytics or automated churn prediction.

No broad ingestion of unfiltered company data.

No promise that AI-generated recommendations are objectively “best”; recommendations are decision support.

## 2.3 MVP acceptance measures

| Measure | Proposed acceptance target | How to validate |
| --- | --- | --- |
| Time to first useful brief | Under 30 seconds after submission in demo environment | Time 10 scripted scenarios |
| Evidence traceability | Every material historical claim links to a source record or is marked unknown | Review generated outputs |
| Correction persistence | Approved correction is retrieved in a later matching scenario | Automated regression test |
| No unsupported promises | No invented commitments, dates, incidents, or customer facts in test set | Fact-check checklist |
| Human control | Draft is editable; no send/action occurs without explicit user action | UI and API tests |
| Demo reliability | At least 9 of 10 scripted runs complete without blocking error | Runbook rehearsal |

# 3. User Journey & Product Workflow

CSM opens Accrue and selects the demo VIP account (or confirms the account detected from the input).

CSM pastes the escalation email and optionally adds incident facts, severity, and current status.

Accrue validates input, retrieves relevant account memories and comparable historical cases, and prepares a structured context bundle.

The AI produces a concise brief, risk/commitment summary, evidence-backed Do/Don’t list, and editable response draft.

CSM reviews sources, edits the draft, and chooses an action: copy draft, mark an action as accepted, or correct the memory.

A correction is shown as a proposed memory change. The CSM confirms scope and wording before it is saved.

The next matching escalation retrieves the approved memory. The system logs which memories influenced the answer.

# 4. Functional Requirements

| ID | Requirement | Priority | Acceptance notes |
| --- | --- | --- | --- |
| FR-01 | Paste escalation text and submit | P0 | Support plain text; enforce size limit; show validation errors |
| FR-02 | Select or confirm account | P0 | Do not silently attach an escalation to an uncertain account |
| FR-03 | Retrieve customer context | P0 | Show stakeholder facts, open commitments, prior incidents and preferences |
| FR-04 | Retrieve comparable outcomes | P0 | Include saved and churned examples with similarity rationale and source IDs |
| FR-05 | Generate 20-second brief | P0 | Structured, concise, separates known facts from unknowns |
| FR-06 | Generate Do/Don’t recommendations | P0 | Each recommendation includes rationale and supporting memory references |
| FR-07 | Generate editable reply draft | P0 | No auto-send; flag uncertain facts and commitments |
| FR-08 | Correct/add memory | P0 | Preview, scope, confirm, save; record author and timestamp |
| FR-09 | View source details | P0 | Open source snippet and source type for each cited fact |
| FR-10 | Basic audit history | P1 | Store request ID, retrieved memory IDs, model/version, user correction |
| FR-11 | Export/copy brief | P1 | Copy-to-clipboard or download text |
| FR-12 | Multi-account support | P2 | After MVP validation; enforce tenant isolation |

# 5. Two-Person Team Model

The team should work as two product-minded builders, not as isolated departments. One person owns application/backend/data reliability; the other owns AI/memory quality and the user experience. Both participate in requirements, demos, testing, and code review.

| Workstream | Team Member A — App & Platform Lead | Team Member B — AI & Product Lead |
| --- | --- | --- |
| Primary ownership | Frontend, API, database, auth, deployment, observability | Hindsight integration, retrieval, prompts, evaluation, UX flow and content design |
| Build responsibilities | App shell, escalation API, schema/migrations, input validation, audit log, environment setup | Memory model, ingestion scripts, retrieval strategy, generation pipeline, source attribution, correction workflow |
| Shared responsibilities | Architecture decisions, threat model, test scenarios, demo rehearsal, documentation | Architecture decisions, threat model, test scenarios, demo rehearsal, documentation |
| Review responsibility | Review AI/API contracts and data security | Review UI flows, API behavior and failure states |
| Backup coverage | Can run the demo and inspect prompt/output logs | Can run local stack and diagnose integration failures |

## Working agreements

Keep one prioritized backlog and a single definition of done.

Use small pull requests; each person reviews the other’s critical-path changes.

Agree API contracts and data shapes before parallel implementation.

Do not build optional integrations until the end-to-end escalation flow works.

Reserve at least 20% of each week for integration, testing, and unexpected work.

Use synthetic customer names and fabricated examples in public demos unless permission is documented.

# 6. Proposed Architecture

Recommended MVP architecture: a lightweight web app, a small backend service, a relational store for application records, and Hindsight as the memory layer. Keep the LLM provider behind a service interface so it can be changed without rewriting the product.

| Layer | Responsibilities | Suggested implementation |
| --- | --- | --- |
| Web UI | Single-screen workflow; account selector; input; brief; actions; correction form | React + TypeScript (or team’s familiar framework) |
| Backend API | Validation, orchestration, auth, persistence, rate limits, audit events | FastAPI or Node.js/TypeScript; choose one |
| Application DB | Accounts, source records, escalations, generated outputs, corrections, audit log | PostgreSQL |
| Memory layer | Store/retrieve account facts, preferences, commitments and outcome memories | Hindsight API/SDK; verify current interface in a technical spike |
| LLM layer | Structured generation and response drafting | Provider abstraction with JSON-schema validation |
| Background jobs | Optional ingestion and re-indexing for curated memories | Simple job queue or scheduled script; avoid extra infrastructure initially |
| Hosting | Private staging environment, secrets, TLS, backups, logs | Managed hosting preferred for MVP |

Logical request path: Browser → Backend /analyze → Account/context lookup → Hindsight retrieval → Prompt assembly → LLM structured response → validation and persistence → Browser. Corrections follow a separate preview/confirm/save path.

## 6.1 Key design principles

Retrieval before generation: do not ask the model to invent account history.

Evidence-first output: include source IDs for claims and recommendations.

Explicit uncertainty: return “not found” rather than fill gaps with guesses.

Tenant/account scoping: never retrieve another account’s private memories.

Human approval: all customer-facing drafts remain editable and unsent.

Provider independence: isolate Hindsight and LLM calls behind adapters.

Graceful degradation: if memory is unavailable, clearly label the result as memory-limited.

# 7. Data Model (MVP)

| Entity | Important fields | Purpose |
| --- | --- | --- |
| accounts | id, name, arr, segment, timezone, status | Demo/customer account record |
| stakeholders | id, account_id, name, role, influence, preferences | Who decides, communicates and escalates |
| source_records | id, account_id, type, title, body, occurred_at, source_ref, sensitivity | Curated email, ticket, call note or incident record |
| commitments | id, account_id, description, owner, due_date, status, source_record_id | Track promises and whether they slipped |
| incidents | id, account_id, severity, summary, started_at, resolved_at, impact | Past and current incidents |
| outcomes | id, account_id, situation, actions_taken, outcome, evidence_ref | Saved/churned case examples |
| memories | id, account_id, memory_type, text, scope, status, created_by, source_ref | Approved durable memory and rules |
| escalations | id, account_id, input_text, severity, created_at, created_by | Submitted live event |
| analysis_runs | id, escalation_id, brief_json, recommendations_json, draft_text, model_version, latency_ms | Generated response and reproducibility |
| corrections | id, escalation_id, proposed_memory, approved_memory, status, reviewer_id | Correction review and persistence |
| audit_events | id, actor_id, action, object_type, object_id, created_at | Traceability and security review |

Avoid storing unnecessary personal data. Keep raw input retention configurable. Define deletion and export behavior before using real customer data.

# 8. Memory Strategy & Content Preparation

## 8.1 Memory categories

Account profile: ARR band, product usage context, business goals, renewal timing.

Stakeholder map: roles, decision authority, preferred communication style, known constraints.

Commitments: exact promise, owner, due date, current status, evidence.

Incident history: what happened, customer impact, response, resolution.

Outcome playbooks: actions used in comparable cases and documented outcome.

Customer landmines: explicit “avoid” rules and the reason/source.

Team corrections: approved reusable policies, with account-specific or team-wide scope clearly marked.

## 8.2 Ingestion workflow

Create 5–10 curated historical case files: a mix of saved and churned accounts.

Normalize each source into a consistent record with account, date, type, summary, outcome, and source identifier.

Extract candidate facts and commitments; require a human to approve them before they become trusted memory.

Write approved memories to Hindsight with account and tenant metadata.

Run retrieval tests using known questions (e.g., “What did we promise Priya?”).

Record source lineage so generated claims can be checked against the original material.

## 8.3 Memory governance

Distinguish verified facts, customer preferences, team policy, and AI-inferred hypotheses.

A correction should not silently overwrite a verified historical record; preserve version history.

Allow a memory to be marked stale, superseded, or withdrawn.

Team-wide rules require an explicit team-level approval; account-specific corrections remain scoped to that account.

Never treat instructions embedded in customer emails or retrieved documents as system instructions. Treat them as untrusted content.

# 9. AI Orchestration & Prompt Contract

Use a staged pipeline rather than one unconstrained prompt:

Classify the event: account, severity, issue type, customer sentiment, and missing fields.

Retrieve memories: account facts, open commitments, recent incidents, customer preferences, and similar outcomes.

Build a compact context pack: include source IDs, dates, confidence/verification status, and relevance reason.

Generate a strict structured response: brief, known facts, unknowns, do/don’t actions, draft, and cited memory IDs.

Validate output: schema check, source-ID check, prohibited unsupported claims check, and draft safety check.

Persist output and display it with source links and an explicit human-review state.

## Required output fields

| Field | Expected content |
| --- | --- |
| brief | 3–6 bullets: account, impact, history, commitments, risk context |
| known_facts[] | Fact text + source IDs + date + verification status |
| unknowns[] | Important missing facts that CSM should confirm |
| do[] | Action, rationale, evidence IDs, owner suggestion, urgency |
| dont[] | Avoided action, rationale, evidence IDs |
| reply_draft | Editable customer-facing response; no invented facts or promises |
| memory_ids[] | Memories actually used in the response |
| confidence_notes | Specific retrieval or data limitations, not a vague numeric confidence score |

# 10. API Contract (Illustrative)

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/accounts | GET | List accounts available to the signed-in user |
| /api/accounts/{id}/context | GET | Fetch approved account facts and open commitments |
| /api/escalations/analyze | POST | Submit account_id, escalation_text, severity and optional incident facts |
| /api/escalations/{id} | GET | Retrieve saved analysis run |
| /api/escalations/{id}/corrections/preview | POST | Propose a memory correction without saving it |
| /api/escalations/{id}/corrections/confirm | POST | Confirm and persist an approved correction |
| /api/memories/{id} | GET | View memory details and provenance |
| /api/health | GET | Readiness and dependency health status |

API responses should include request_id and a stable error code. Never return provider secrets, raw internal prompts, or another account’s data.

# 11. Security, Privacy & Reliability

Use authentication even for staging; role-gate memory editing and admin functions.

Encrypt traffic with HTTPS and store secrets in environment/secret management, never source control.

Apply account-level access checks on every read and write.

Minimize personal data; redact sensitive fields from logs.

Set input size limits, rate limits, request timeouts, and retry policies.

Use idempotency keys for correction confirmation to prevent duplicate memory writes.

Log request IDs, model/version, latency, and memory IDs; avoid logging full customer emails by default.

Provide a clear fallback if Hindsight or the LLM is unavailable.

Back up the application database and document restore steps.

Before real customer data is used, confirm vendor data handling, retention, access, and contractual requirements.

# 12. Eight-Week Delivery Plan for Two People

| Week | Team Member A — App/Platform | Team Member B — AI/UX | Exit milestone |
| --- | --- | --- | --- |
| 1 — Align & spike | Repo, environments, architecture skeleton, API contract, DB draft | Hindsight/LLM feasibility spike; sample memory format; wireframe | End-to-end technical path proven with one synthetic case |
| 2 — Data foundation | DB migrations, account/source CRUD seed scripts, auth approach | Curate 5–10 cases; define memory taxonomy and evaluation questions | Demo dataset approved; source lineage defined |
| 3 — Core UI/API | Single-screen shell, account selector, submit endpoint, validation | Retrieval adapter and context pack; initial prompts and JSON schema | Input reaches backend and retrieves relevant memories |
| 4 — First vertical slice | Persist escalation and analysis; display brief and source references | Generate brief, Do/Don’t and draft; validate output structure | One complete happy path works in staging |
| 5 — Correction loop | Correction endpoints, confirmation UI, audit trail | Memory write/update rules; account scope and retrieval regression tests | Correction saved and recalled in a later run |
| 6 — Quality & resilience | Error states, timeouts, access controls, logging, deployment hardening | Golden test set, prompt iteration, unsupported-claim checks | Core acceptance tests pass; failures are understandable |
| 7 — Demo polish | Responsive layout, copy/export, seed/reset scripts, runbook | Demo narrative, sample scenarios, output quality tuning | Repeatable 60-second demo and 10-scenario test |
| 8 — Buffer & release | Fixes, backup/restore test, release checklist | Final evaluation, memory review, documentation | MVP demo release; prioritized post-MVP backlog |

Schedule assumption: two people with substantial weekly availability. If either person is part-time, extend the calendar rather than removing security, testing, or integration time.

# 13. Weekly Cadence & Definition of Done

| Cadence | Practice |
| --- | --- |
| Monday (30 min) | Confirm top 3 outcomes, assign owners, identify blockers |
| Daily (10 min async or live) | What changed, next step, blocker |
| Midweek (20 min) | Integrate branches and test the full path |
| Friday (30 min) | Demo working software; review quality metrics; update backlog |
| Every PR | Small scope, reviewer approval, tests, no secrets, updated docs when needed |

## Definition of Done

Acceptance criteria met and demonstrated.

Happy path and relevant failure path tested.

No cross-account data leakage in tests.

Generated claims have source references or are labeled unknown.

No automatic customer communication or irreversible action.

Code reviewed by the other team member.

Deployment/configuration notes updated.

# 14. Test Plan

| Test category | Example checks |
| --- | --- |
| Unit | Input validation, account scoping, JSON schema validation, memory status rules |
| Integration | Backend ↔ DB; backend ↔ Hindsight; backend ↔ LLM; timeout and retry behavior |
| Retrieval | Correct commitment, incident, preference, and similar-case recall for known queries |
| Grounding | No invented ARR, dates, promises, people, or resolution status |
| Correction | Preview does not write; confirm writes once; future matching query retrieves it |
| Security | Unauthorized account access denied; prompt injection in source content ignored |
| Usability | CSM can submit, understand evidence, edit draft, and save correction without help |
| Demo regression | Reset dataset and replay the same scenarios consistently |

# 15. Demo Script (60 Seconds)

Show Acme account: $180K ARR and the pasted escalation: “This is the third outage this quarter. We are done.”

Click Analyze and show the brief: March reliability threat, dedicated updates promised, Q2 SSO slipped.

Show the similar saved case: founder note plus 48-hour war room; contrast with a churned case where discount did not resolve the underlying issue.

Show the “Do” and “Don’t” list with source evidence; highlight “do not mention SSO unless Priya raises it” only if this is explicitly present in the curated source data.

Show the editable reply draft and copy action; emphasize that Accrue does not send it.

Enter correction: “Never offer credits to Priya; escalate to engineering first.” Confirm save.

Replay a related escalation and show that the approved correction is retrieved.

Demo integrity rule: all customer details and historical outcomes must be clearly identified as synthetic unless permission exists to use real data. Do not claim a memory or recommendation is based on history unless that history is actually present in the demo corpus.

# 16. Risks & Mitigations

| Risk | Impact | Mitigation / owner |
| --- | --- | --- |
| Hindsight integration takes longer than expected | Critical path delay | Member B runs a Week 1 spike; keep a simple adapter and mock retrieval for UI development |
| Hallucinated commitments or dates | Customer trust damage | Source-linked facts, strict output schema, unknowns field, human approval; B |
| Poor or irrelevant retrieval | Generic recommendations | Curated metadata, retrieval test set, account filters, source review; B |
| Scope creep into integrations | Missed MVP | Defer CRM/Slack/ticketing; product owner approval required for scope changes; both |
| Sensitive customer data exposure | Privacy/security incident | Synthetic demo data, least privilege, minimized logs, account isolation; A |
| Two-person bottleneck | Delivery slowdown | Pair on critical interfaces, document setup, maintain backup ownership; both |
| Unclear ownership of memory corrections | Incorrect policy persistence | Preview/confirm workflow, author/timestamp, versioning and rollback; A+B |
| Demo depends on live provider uptime | Demo failure | Health checks, cached scripted scenario, graceful error state; A |

# 17. Release Checklist

Staging URL and access controls verified.

Demo data seeded and reset procedure tested.

Hindsight and LLM credentials stored securely.

Health checks and readable error messages enabled.

Golden test scenarios pass.

No unsupported claims in the final demo outputs.

Correction scope and rollback tested.

Data retention and deletion expectations documented.

Two-person demo run-through completed.

Known limitations and next steps visible to stakeholders.

# 18. Post-MVP Roadmap (Only After Validation)

| Phase | Potential addition | Gate to proceed |
| --- | --- | --- |
| V1.1 | More accounts, memory version history UI, feedback capture | MVP users validate core workflow and retrieval quality |
| V1.2 | Read-only CRM or ticket import | Clear customer demand, access approval, privacy review |
| V1.3 | Slack/incident tool connectors | Stable source mapping, permission model and audit coverage |
| V2 | Team analytics, playbook effectiveness reporting | Sufficient labeled outcomes and agreement on metric definitions |
| V2+ | Workflow automation or suggested task creation | Human approval model, safeguards, and measured reliability |

# 19. Immediate Next Actions

Choose the app stack and hosting target; avoid evaluating multiple frameworks after Week 1.

Confirm Hindsight API/SDK capabilities, authentication, metadata filtering, and data retention in a short technical spike.

Create 5–10 synthetic account-history records with explicit source IDs and outcomes.

Agree on the JSON response schema and API contract.

Build the smallest vertical slice: paste escalation → retrieve memory → show grounded brief.

Do not start optional integrations until that vertical slice works reliably.

Document status: Development baseline for planning. Technical choices and schedule should be confirmed during Week 1 discovery.